PROJECT PROGRESS REPORT (SESSION 2026-27)

STOCK MARKET ANALYSIS AND PRICE PREDICTION SYSTEM

Bachelor of Computer Applications (BCA)
School of Computer Applications and Technology
Galgotias University, Greater Noida, Uttar Pradesh, India

| Field | Project Review Details |
| --- | --- |
| Submitted By | 1. Kartik Garg (24SCSE1470057) 2. Akarsh Raj (24SCSE1470114) 3. Sarthak Chhabra (24SCSE1470097) |
| Supervised By | [Enter Guide Name], Assistant Professor / Associate Professor |
| Reporting Period | Mid-Term Review / Progress Milestone (October, 2026) |
| Completion Status | 85% Completed – Core Development & ML Verification Complete; Final Refinements Underway |

SECTION 1: ABSTRACT & PROJECT OVERVIEW

1.1 Problem Statement

Equity price movements represent non-linear, stochastic time series governed by macroeconomic factors, corporate financial results, and market psychology. Retail investors and researchers struggle to manually parse raw numerical price feeds while simultaneously tracking breaking corporate news. Existing statistical tools fail under regime shifts, and commercial financial terminals carry prohibitive licensing fees.

1.2 Project Objectives

1. Ingest historical OHLCV data for global equities (US & Indian NSE) using free APIs without mandatory keys.
2. Compute mathematical technical indicators (SMA 20/50/200, EMA 20, RSI-14, MACD, Bollinger Bands) using pure Pandas/NumPy.
3. Architect a look-ahead-free ML pipeline with 14 engineered time-series features and strict chronological 80/20 train/test splitting.
4. Calculate quantitative evaluation metrics (RMSE, MAE, MAPE %) and forecast multi-day future trajectories with 95% confidence intervals.
5. Implement real-time VADER NLP news sentiment scoring categorized into Bullish, Neutral, and Bearish market stances.
6. Provide an intuitive 4-tab Streamlit dashboard with interactive Plotly candlestick charting and CSV data export.

1.3 Current Progress Summary

Currently, 85% of project milestones are completed and validated. The core ingestion module, technical indicators, ML regression models, VADER sentiment engine, and Streamlit user interface are 100% operational. The remaining 15% focuses on final viva slide preparation, multi-sector asset comparisons, and thesis binding.

SECTION 2: SYSTEM REQUIREMENTS & APIS USED

2.1 Hardware & Software Stack

| Category | Tool / Library | Specification | Project Function |
| --- | --- | --- | --- |
| Hardware | Processor (CPU) | Intel Core i3 / Ryzen 3+ | Vectorized computations & tree training |
| Hardware | RAM & Network | 4 GB+ RAM, Active Wi-Fi | In-memory caching & external API polling |
| Software | Python Runtime | Python 3.11.x (Astral) | Core execution and data science stack |
| Software | Web Framework | Streamlit 1.35+ | Interactive UI dashboard & widget state |
| Software | Visualization | Plotly 5.22+ | Interactive candlestick and forecast curves |
| Software | Data Science | Pandas 2.2+, NumPy 1.26+ | DataFrames & vectorized indicator math |
| Software | Machine Learning | Scikit-Learn 1.4+ | Random Forest, Gradient Boosting, Linear Reg |
| Software | Sentiment NLP | vaderSentiment 3.3.2 | Valence-aware headline sentiment scoring |
| Software | Data Ingestion | yfinance 0.2.40+ / requests | Zero-key historical quotes & news search |

Table 1: Hardware & Software Stack Specification

2.2 External Free APIs & Data Sources

| API / Source | Protocol | Data Acquired | Failover & Error Handling |
| --- | --- | --- | --- |
| Yahoo Finance (yfinance) | HTTPS / Python Wrapper | Daily historical OHLCV bars & metadata | 100% Free / Displays UI warning on invalid ticker |
| MultiIndex Column Cleaner | In-Memory Sanitizer | Normalized single-level columns | Flattens tuple headers to avoid shape/index error |
| Finnhub Stock API | HTTPS / REST JSON | Live corporate press releases & news | Optional token / Transparent fallback to Yahoo news |
| Yahoo Search News | HTTPS / JSON REST | Recent financial journalism articles | Default news feed when Finnhub key is absent |
| Google News RSS | HTTPS / XML RSS | Real-time ticker news headlines | Final fallback ensuring sentiment is always active |

Table 2: External Free APIs & Data Sources Specification

SECTION 3: SYSTEM ARCHITECTURE & METHODOLOGY

3.1 Modular Architecture Flowchart

+-----------------------------------------------------------------------------------+ ¦ STREAMLIT UI LAYER (app.py) ¦ ¦ Sidebar Controls ¦ Top Metric Cards ¦ AI Prediction Banner ¦ 4 Interactive Tabs ¦ +-----------------------------------------+-----------------------------------------+ ¦ +---------------------------+---------------------------+ ¦ ¦ ¦ v v v +---------------------------+ +-----------------------+ +---------------------------+ ¦ TECHNICAL INDICATORS ¦ ¦ ML REGRESSION PIPELINE¦ ¦ VADER SENTIMENT ENGINE ¦ ¦ (indicators.py) ¦ ¦ (predictor.py) ¦ ¦ (sentiment.py) ¦ ¦ • SMA (20, 50, 200), EMA ¦ ¦ • 14 Lagged Features ¦ ¦ • Financial Lexicon Tuning¦ ¦ • RSI 14 (Wilder Smoothed)¦ ¦ • Chronological 80/20 ¦ ¦ • Bullish / Bearish Stance¦ ¦ • MACD & Bollinger Bands ¦ ¦ • Recursive Forecasting¦ ¦ • Compound Polarity Score ¦ +-------------+-------------+ +-----------+-----------+ +-------------+-------------+ ¦ ¦ ¦ +---------------------------+---------------------------+ v +-----------------------------------------------------------------------------------+ ¦ DATA INGESTION & MEMORY CACHE (data_loader.py) ¦ ¦ • yfinance Daily Downloader • MultiIndex Column Cleaner • Streamlit Cache ¦ +-----------------------------------------+-----------------------------------------+ v +-----------------------------------------------------------------------------------+ ¦ EXTERNAL DATA: Yahoo Finance API (Zero Key) & Finnhub API ¦ +-----------------------------------------------------------------------------------+

Figure 1: Modular System Architecture & Data Flow

3.2 Methodology & Formulas

• RSI-14: RSI = 100 - (100 / (1 + RS)), where RS = Wilder Smoothed Gain / Wilder Smoothed Loss
• MACD: Line = EMA_12 - EMA_26; Signal = EMA_9(MACD Line); Histogram = Line - Signal
• RMSE = sqrt((1/n) * sum((y - y_hat)^2))
• MAE = (1/n) * sum(|y - y_hat|)
• MAPE (%) = (100% / n) * sum(|(y - y_hat) / y|)

SECTION 4: WORK COMPLETED VS. PENDING TASKS

| Module | Module Name | Deliverables | Status |
| --- | --- | --- | --- |
| M-01 | Data Ingestion (data_loader.py) | yfinance data, MultiIndex flattening, 3-tier news fallback | 100% Completed |
| M-02 | Indicators (indicators.py) | Pure Pandas/NumPy SMA 20/50/200, RSI, MACD, Bollinger Bands | 100% Completed |
| M-03 | ML Pipeline (predictor.py) | 14 features, chrono 80/20 split, RF/GBDT/Linear, recursive forecast | 100% Completed |
| M-04 | Sentiment (sentiment.py) | VADER NLP with financial lexicon updates & stance classification | 100% Completed |
| M-05 | Dashboard UI (app.py) | 4-Tab Streamlit UI with Plotly charts, overlays, metric cards | 100% Completed |
| M-06 | Verification (test_pipeline.py) | Automated terminal pipeline test asserting all outputs on live AAPL | 100% Completed |
| M-07 | Project Documentation | 34-page formal BCA Project Report (.md, .pdf, .docx) | 100% Completed |
| M-08 | Viva & Defense Preparation | Multi-sector asset testing, viva talking points, final presentation | In Progress (30%) |

Table 3: Module-Wise Progress Tracking Status

4.2 Key Implementation Extracts

# Chronological Partitioning to strictly eliminate look-ahead bias (predictor.py) split_idx = int(len(feat_df) * 0.80) train_df, test_df = feat_df.iloc[:split_idx], feat_df.iloc[split_idx:] X_train, y_train = train_df[feature_cols], train_df['Target'] X_test, y_test = test_df[feature_cols], test_df['Target'] model = RandomForestRegressor(n_estimators=120, max_depth=12, random_state=42) model.fit(X_train, y_train) y_pred = model.predict(X_test) rmse = root_mean_squared_error(y_test, y_pred) mape = mean_absolute_percentage_error(y_test, y_pred) * 100.0

SECTION 5: PRELIMINARY TEST RESULTS & VERIFICATION

| Test ID | Scenario | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| TC-01 | US Ticker AAPL (1 Year) | Ingest ~250 rows OHLCV cleanly | Retrieved 252 daily bars | PASS |
| TC-02 | NSE Ticker RELIANCE.NS | Ingest data; detect INR currency | Retrieved 84 rows; currency INR | PASS |
| TC-03 | MultiIndex Flattening | Convert tuple headers to single level | Columns flattened without shape error | PASS |
| TC-04 | Indicator Calculation | Calculate SMA, RSI, MACD without NaNs | All indicator series populated | PASS |
| TC-05 | ML Model & Metrics Check | Compute test RMSE, MAE, MAPE (%) | RMSE: 12.07, MAE: 10.06, MAPE: 2.98% | PASS |
| TC-06 | Recursive 14-Day Forecast | Generate 14 business days future curve | Forecast curve & 95% bands generated | PASS |
| TC-07 | News Sentiment Failover | Retrieve news without Finnhub key | Ingested 9 headlines; Stance: Bullish | PASS |
| TC-08 | Web Server Port 8501 | HTTP response on localhost:8501 | HTTP Status 200 OK | PASS |

Table 4: Formal Verification Test Cases Log

5.2 Empirical Accuracy Metrics on Benchmark (AAPL)

• Historical Observations: 252 trading days
• Training Set (80% Chronological): 185 days | Testing Set (20% Out-of-Sample): 46 days
• Algorithm: RandomForestRegressor (n_estimators=120, max_depth=12)
• Root Mean Squared Error (RMSE): 12.07 price units
• Mean Absolute Error (MAE): 10.06 price units
• Mean Absolute Percentage Error (MAPE): 2.98% (Well under the 5.0% college benchmark)
• Directional Accuracy: 45.7%
• Total Execution Time: 0.84 seconds on standard quad-core CPU

SECTION 6: NEXT STEPS & FUTURE PLAN

1. Final Presentation Slide Deck: Preparing PowerPoint slides with annotated UI screenshots of all 4 tabs.
2. Cross-Sector Volatility Stress Testing: Evaluating MAPE variations across high-beta technology vs low-beta defensive consumer equities.
3. Technical Viva Voce Defense: Formulating explanatory points on look-ahead bias elimination, autoregressive lag updates, and financial lexicon tuning.
4. Final Departmental Thesis Submission: Binding the complete 34-page report (Stock_Market_Prediction_Project_Report.pdf) for evaluator review.

Student Signature(s): _______________________          Supervisor Signature: _______________________

Date: 27th October, 2026                               Department: SCAT, Galgotias University